DEPARTMENT OF SOCIAL WELFARE AND DEVELOPMENT

Information and Communications Technology Management Service

SYSTEM TEST PLAN

SQA Annex B-1

Project Kalinga

CEFMU Registry System

| Field | Value |
| --- | --- |
| Document Title | System Test Plan |
| System Name | Project Kalinga (CEFMU Registry) |
| Version | 1.1 |
| Date | July 10, 2026 |
| Classification | CONFIDENTIAL — DSWD Internal Use Only |

CONFIDENTIAL — DSWD Internal Use Only

# 1. Introduction

## 1.1 Purpose

This test plan defines the scope, approach, resources, and schedule for testing Project Kalinga (CEFMU Registry System) in compliance with DSWD-ICTMS-SOP-020 (Software Quality Assurance).

## 1.2 Scope

Testing covers all functional modules, security controls, performance characteristics, and usability aspects of the system.

## 1.3 References

- DSWD-ICTMS-SOP-020 Software Quality Assurance

- DSWD-ICTMS-SOP-002 Vulnerability Assessment

- IS Documentation — System Profile (01-IS-Documentation.docx)

# 2. Test Items

| Module | Description | Priority |
| --- | --- | --- |
| Authentication | Google OAuth login, email/password login, session management, account lockout, rate limiting, session invalidation | Critical |
| Case Management | Create, read, update, close, reopen cases | Critical |
| Services | Add services to cases | High |
| Progress Notes | Add, edit, view progress notes | High |
| Family Composition | Add, edit, remove family members | Medium |
| User Management | Create, update, activate/deactivate users, set passwords | Critical |
| Dashboard | Statistical aggregation, charts, data filtering | High |
| Reports & Export | CSV export with audit logging, purpose declaration | High |
| Audit Logs | Activity log viewing, failed login monitoring | Medium |
| Public Dashboard | Anonymized aggregate data display | Medium |
| Offline Mode | IndexedDB queue, auto-sync on reconnect | Medium |
| RBAC | Role-based access control enforcement | Critical |
| Input Sanitization | XSS prevention, HTML stripping, payload size limits | Critical |
| Security Headers | CSP, X-Frame-Options, X-Content-Type-Options, Referrer-Policy | High |

# 3. Testing Approach

## 3.1 Test Types

| Test Type | Tool/Method | Scope |
| --- | --- | --- |
| Functional Testing | Manual + Playwright (automated) | All modules |
| Security Testing | Manual + OWASP ZAP | Auth, RBAC, input validation, headers, rate limiting |
| Performance Testing | K6 load testing | API response times, concurrent users |
| Usability Testing | Manual (stakeholder review) | UI/UX, accessibility |
| Regression Testing | Playwright automated suite | Critical paths after changes |
| Compatibility Testing | Manual | Chrome, Edge, Firefox, Safari; Desktop, Mobile |

## 3.2 Test Environment

| Component | Staging Environment |
| --- | --- |
| Frontend URL | Vercel preview deployment (staging branch) with HTTPS/SSL |
| Backend | Separate Apps Script deployment for testing |
| Database | Separate Google Sheets instance with test data |
| Test Accounts | See Section 7 |

## 3.3 Entry Criteria

- System deployed to Vercel staging (preview deployment from staging branch)

- Test data seeded in staging database

- Test accounts created for all roles

- HTTPS/SSL active on staging URL (Vercel provides this automatically)

- Staging Apps Script deployment configured with separate spreadsheet

## 3.4 Exit Criteria

- All Critical and High priority test cases pass

- No Critical or High severity defects remain open

- Security test results show no Critical/High vulnerabilities

- Performance meets SLA targets (see Section 6)

# 4. Test Schedule

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Test environment setup, test data preparation | 2 days |
| Phase 2 | Functional testing (all modules) | 5 days |
| Phase 3 | Security testing (including rate limiting and input sanitization) | 3 days |
| Phase 4 | Performance testing | 2 days |
| Phase 5 | Defect resolution and re-testing | 3 days |
| Phase 6 | Test report and sign-off | 1 day |

# 5. Functional Test Areas

## 5.1 Authentication

- Google OAuth login with @dswd.gov.ph account

- Email/password login with valid credentials

- Login with invalid credentials (verify generic error, no email enumeration)

- Account lockout after 5 failed attempts

- Lockout expiry after 15 minutes

- Rate limiting: 5 login attempts per 60 seconds per identifier

- Session persistence and expiry (8h for password, 30d for OAuth)

- Session invalidation on logout (server-side session deletion)

- Auto-redirect to login on 401 (session expired)

- Password change (complexity enforcement)

- First-login forced password change

## 5.2 Security Controls

- Input sanitization: XSS prevention (<script> tags, HTML elements, javascript: URIs, event handlers stripped)

- Payload size limits: strings exceeding 50KB rejected

- CSP header enforcement: only approved script/connect sources allowed

- Security response headers: X-Frame-Options: DENY, X-Content-Type-Options: nosniff, Referrer-Policy, Permissions-Policy

- No secrets exposed in frontend code or API responses

## 5.3 Case Management

- Create case with all required fields

- Create case with minimum fields

- Edit case details

- Close case and verify date_closed

- Reopen closed case

- Search cases by name/ID

- Filter cases by status/classification

- Verify data coverage filtering by role

## 5.4 Role-Based Access Control

- Case Worker: can create, update, close, reopen cases

- FO User: can update, close, reopen (not create)

- LGU Supervisor: can update, close, reopen (not create)

- CPU Monitor: read-only access

- Admin: user management, audit logs

- Verify forbidden actions return 403

- Verify blocked actions are audit-logged

## 5.5 Data Export

- CSV export with purpose declaration

- Verify export audit log entry created

- Verify exported data matches filters

## 5.6 Offline Mode

- Queue writes while offline

- Sync pending changes on reconnect

- Display offline indicator

# 6. Performance Targets

| Metric | Target |
| --- | --- |
| Page load time (first contentful paint) | < 3 seconds |
| API response time (getCases) | < 5 seconds |
| API response time (createCase) | < 3 seconds |
| Concurrent users supported | 50+ |
| Dashboard load time | < 5 seconds |

# 7. Test Accounts

| Role | Email | Auth Method | Purpose |
| --- | --- | --- | --- |
| admin | qa.admin@dswd.gov.ph | Google OAuth / Email+Password | User management, audit logs, full access |
| case_worker | qa.caseworker@dswd.gov.ph | Google OAuth / Email+Password | Case CRUD, services, notes |
| fo_user | qa.fouser@kalinga.local | Email/Password | Case updates within LGU scope |
| lgu_supervisor | qa.supervisor@kalinga.local | Email/Password | Case updates within LGU scope |
| cpu_monitor | qa.monitor@kalinga.local | Email/Password | Read-only dashboard and reports |

All email/password test accounts use password: Kalinga2026! (must_change_password disabled for QA convenience).

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Apps Script quota limits during load testing | Test blocked | Use conservative K6 scenarios; test during off-peak |
| Google Sheets performance with large datasets | Slow responses | Test with representative data volume (500+ cases) |
| Staging/production data leakage | Privacy violation | Use synthetic test data only; separate spreadsheet |
| HTTPS/SSL not configured for staging | VA blocked | Use Vercel preview deployments (HTTPS included automatically) |

# 9. Deliverables

| Deliverable | Template Reference |
| --- | --- |
| Test Cases and Defect Report | Annex B-3 |
| Test Report | Annex B-4 |
| Change Request Form | Annex B-5 (if defects require changes) |

# 10. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | July 10, 2026 | DSWD ICTMS | Initial test plan |
| 1.1 | July 10, 2026 | DSWD ICTMS | Updated: added input sanitization and security headers to test items, added rate limiting and session invalidation to auth tests, added security controls test area (5.2), updated test accounts with staging emails and auth methods, updated staging environment to Vercel |