DEPARTMENT OF SOCIAL WELFARE AND DEVELOPMENT

Information and Communications Technology Management Service

SQA COMPLIANCE CHECKLIST

Project Kalinga

CEFMU Registry System

QA & VA Readiness Tracker — DSWD-ICTMS-SOP-020 / GF-018

Version 1.1 — July 2026

CONFIDENTIAL — DSWD Internal Use Only

# Document Control

| Field | Value |
| --- | --- |
| Document Title | SQA Compliance Checklist |
| System Name | Project Kalinga (CEFMU Registry) |
| Version | 1.1 |
| Date | July 10, 2026 |
| Prepared by | DSWD ICTMS |
| Reference | DSWD-ICTMS-SOP-020 / GF-018 |

# 1. Functional Requirements

| ID | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| FR-01 | User authentication (Google OAuth + email/password) | ✅ PASS | Dual auth implemented; Google JWT verified server-side; email/password with salted SHA-256 |
| FR-02 | Role-based access control (5 roles) | ✅ PASS | ROLE_PERMISSIONS map enforced at API router; frontend route guards match |
| FR-03 | Case intake (create, edit, close, reopen) | ✅ PASS | Full CRUD with audit logging; privacy notice on intake |
| FR-04 | Case search and filtering | ✅ PASS | Search by name/case ID; filter by status, LGU, date range |
| FR-05 | Services tracking per case | ✅ PASS | Add services with type, description, amount; linked to case |
| FR-06 | Progress notes per case | ✅ PASS | Add/edit notes; author-only edit enforcement |
| FR-07 | Dashboard with analytics | ✅ PASS | Real-time dashboard with case counts, trends, geographic breakdown |
| FR-08 | Public dashboard (anonymized) | ✅ PASS | Unauthenticated aggregated view; no PII exposed |
| FR-09 | Data export with audit trail | ✅ PASS | CSV export requires purpose declaration; export logged |
| FR-10 | User management (admin) | ✅ PASS | Create, edit, activate/deactivate users; set password with forced change |
| FR-11 | Audit logging | ✅ PASS | 3-tab audit view: activity, failed logins, exports |
| FR-12 | Offline mode (PWA) | ✅ PASS | Offline queue via IndexedDB; auto-sync on reconnect with deduplication |
| FR-13 | Reports view | ✅ PASS | Statistical reports by region, province, LGU with filtering |

# 2. Security Requirements

| ID | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| SR-01 | Input sanitization (XSS prevention) | ✅ PASS | _sanitize() strips <script> tags, HTML, javascript: URIs, inline event handlers; _sanitizeParams() applied to all API requests; payloads >50KB rejected |
| SR-02 | Rate limiting on auth endpoints | ✅ PASS | _checkRateLimit() via CacheService: login capped at 5 attempts per 60 seconds per identifier |
| SR-03 | Content Security Policy (CSP) | ✅ PASS | CSP header set in both _headers (production) and vite.config.js (dev); restricts script/style/connect/frame sources |
| SR-04 | Security response headers | ✅ PASS | X-Frame-Options: DENY, X-Content-Type-Options: nosniff, Referrer-Policy, Permissions-Policy |
| SR-05 | Server-side session invalidation on logout | ✅ PASS | _invalidateSession() deletes session row from sessions sheet; called via logout API endpoint |
| SR-06 | Auto-redirect on session expiry (401) | ✅ PASS | api.js _fetch() detects 401, clears localStorage, redirects to /login?expired=1; login page shows expiry message |
| SR-07 | Password complexity enforcement | ✅ PASS | Min 8 chars, 1 uppercase, 1 number; enforced on both setUserPassword (admin) and changePassword (user) |
| SR-08 | Account lockout | ✅ PASS | Locked for 15 minutes after 5 consecutive failed attempts |
| SR-09 | No user enumeration | ✅ PASS | Generic error message for both invalid email and wrong password |
| SR-10 | Salted password hashing | ✅ PASS | SHA-256 with random UUID salt; password_hash/salt never sent to client |
| SR-11 | Secrets kept server-side | ✅ PASS | SPREADSHEET_ID, deployment URLs server-side only; frontend .env has non-secret config |
| SR-12 | Generic error messages | ✅ PASS | Client sees generic errors; detailed errors logged server-side via Logger only |
| SR-13 | HTTPS transport | ⚠️ PARTIAL | Apps Script HTTPS by default; frontend HTTPS pending staging SSL configuration |

# 3. Data Privacy Compliance

| ID | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| DP-01 | RA 10173 (Data Privacy Act) compliance | ✅ PASS | System designed per DPA; privacy notice on data collection; data scoping by role |
| DP-02 | Privacy notice displayed | ✅ PASS | Modal shown before case intake form; user must acknowledge |
| DP-03 | Data access scoped by role and location | ✅ PASS | Cases filtered by lgu_code/region/province; admin sees all; CPU monitor read-only |
| DP-04 | Export controls with purpose tracking | ✅ PASS | CSV export requires purpose declaration; logged with user, timestamp, count |
| DP-05 | Sensitive fields stripped from API responses | ✅ PASS | password_hash, salt, failed_attempts, locked_until removed before sending user list |
| DP-06 | No PII on public endpoints | ✅ PASS | Public dashboard returns aggregated counts only |

# 4. Non-Functional Requirements

| ID | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| NF-01 | Progressive Web App (installable) | ✅ PASS | VitePWA configured with manifest, icons, service worker |
| NF-02 | Offline capability | ✅ PASS | IndexedDB queue for writes; stale-while-revalidate caching for reads |
| NF-03 | Responsive design | ✅ PASS | Tailwind CSS responsive utilities; mobile-first layout |
| NF-04 | Page load performance | ⬜ PENDING | To be measured during staging testing (target: FCP < 3s) |
| NF-05 | Browser compatibility | ⬜ PENDING | To be tested: Chrome 90+, Edge 90+, Firefox 90+, Safari 15+ |
| NF-06 | Build passes without errors | ✅ PASS | npx vite build completes successfully with no errors |

# 5. Deployment Readiness (GF-018)

| ID | Requirement | Status | Evidence |
| --- | --- | --- | --- |
| DEP-01 | Source code version-controlled | ✅ PASS | Git repository on GitHub |
| DEP-02 | npm audit before deploy | ✅ PASS | deploy:check script runs npm audit --audit-level=high |
| DEP-03 | Deployment versioning | ✅ PASS | Apps Script: Kalinga_deploy_vXX naming convention |
| DEP-04 | No new deployment URLs for updates | ✅ PASS | Existing deployment URL reused per security policy |
| DEP-05 | .env management | ✅ PASS | .env excluded from git; .env.example with empty placeholders |
| DEP-06 | Staging environment | ⬜ PENDING | Separate Apps Script deployment and spreadsheet to be configured |
| DEP-07 | Test accounts provisioned | ⬜ PENDING | 5 accounts (1 per role) to be created in staging |

# 6. Compliance Summary

| Category | Total | Pass | Partial | Pending |
| --- | --- | --- | --- | --- |
| Functional Requirements | 13 | 13 | 0 | 0 |
| Security Requirements | 13 | 12 | 1 | 0 |
| Data Privacy | 6 | 6 | 0 | 0 |
| Non-Functional | 6 | 4 | 0 | 2 |
| Deployment Readiness | 7 | 5 | 0 | 2 |
| TOTAL | 45 | 40 | 1 | 4 |

Overall compliance rate: 40/45 (89%) PASS, 1 PARTIAL, 4 PENDING

## 6.1 Remaining Items

- SR-13: Configure HTTPS/SSL on frontend hosting (staging + production)

- NF-04: Measure page load performance on staging

- NF-05: Cross-browser compatibility testing

- DEP-06: Set up staging environment with separate spreadsheet

- DEP-07: Create 5 test accounts (1 per role) in staging

# 7. Approval and Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Developer | [ ] |  | [ ] |
| QA Reviewer | [ ] |  | [ ] |
| ICTMS Head | [ ] |  | [ ] |

# 8. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | July 10, 2026 | DSWD ICTMS | Initial compliance checklist |
| 1.1 | July 10, 2026 | DSWD ICTMS | Updated to reflect implemented security controls: input sanitization, rate limiting, CSP, server-side logout, 401 auto-redirect, password validation |